Online Exam Portal

Test Plan

Software Engineering Mini-Project — Deliverables Part-1

Document ID: OEP-TP-001

Version 1.0  |  Date: 28 September 2026

Prepared by: [Student Name: MANOJ A C, MANOJ GAONAKR, RUTHIK]

|   Roll No.: [PES1UG25CS826. PES1UG25CS827, PES1UG25CS837]

Course: Software Engineering   |   Institution: [College Name]

Prepared in accordance with IEEE Std 829-2008

## Revision History

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 1.0 | 28-Sep-2026 | [Student Name(s)] | Initial release of the Test Plan with test cases and traceability to SRS OEP-SRS-001. |

Table of Contents

1. Introduction

2. Test Plan Overview

3. Test Items

4. Features to be Tested

5. Test Approach

5.1 Security Validation

6. Pass/Fail and Suspension Criteria

7. Test Deliverables

8. Test Environment

9. Roles, Responsibilities and Schedule

10. Risks and Contingencies

11. Test Data and Tools

12. Test Cases

13. Traceability Matrix

14. Approvals

# 1. Introduction

## 1.1 Test Plan Identifier

OEP-TP-001, version 1.0. This plan is derived from the Software Requirements Specification OEP-SRS-001 and the Software Architecture & Design Specification OEP-SADS-001.

## 1.2 Purpose

This plan defines the scope, approach, resources and schedule of the testing activities for the Online Exam Portal (OEP). Its objectives are to verify that every requirement in the SRS is implemented correctly, to expose defects early and to provide evidence that the system is secure, reliable and performs adequately during an examination.

## 1.3 Scope

Testing covers all functional requirements (FR-01 to FR-21), non-functional requirements (NFR-01 to NFR-10) and security requirements (SR-01 to SR-10) of the SRS for release 1.0 of the OEP web application and REST API.

## 1.4 References

- OEP-SRS-001 — Software Requirements Specification v1.0.

- OEP-SADS-001 — Software Architecture & Design Specification v1.0.

- IEEE Std 829-2008 — Standard for Software and System Test Documentation.

- OWASP Application Security Verification Standard 4.0; OWASP Testing Guide v4.2.

## 1.5 Definitions

| Term | Meaning |
| --- | --- |
| TC | Test Case |
| UAT | User Acceptance Test |
| DAST / SAST | Dynamic / Static Application Security Testing |
| Defect severity | Critical: system unusable or data loss; High: major feature broken; Medium: feature partly broken with workaround; Low: cosmetic |

# 2. Test Plan Overview

## 2.1 Test Levels

| Level | Objective | Responsible | Basis |
| --- | --- | --- | --- |
| Unit testing | Verify individual classes/functions (target coverage ≥ 70 %, NFR-08). | Developers | Design specification |
| Integration testing | Verify interaction between services, API and database. | Developers / QA | Component diagram, API design |
| System testing | Verify complete system against the SRS (test cases in Section 12). | QA team | SRS |
| Acceptance testing | Confirm the system meets user needs in a mock exam session. | Instructor / representatives | SRS, use cases |

## 2.2 Entry and Exit Criteria

Entry: the SRS and design are approved; the build is deployed to the test environment; smoke tests pass; test data is loaded.

Exit: 100 % of High-priority test cases executed; at least 95 % of all test cases passed; no open Critical or High defects; all security test cases (Section 5.1) passed.

# 3. Test Items

The following items are subject to testing. Version identifiers follow the format MAJOR.MINOR.BUILD.

| Item | Description | Version under test |
| --- | --- | --- |
| Web client | React single-page application (student, teacher and admin screens). | 1.0.x |
| Authentication Service | Registration, login, lockout, token issue, password reset. | 1.0.x |
| User Management Service | Administrator user and role management. | 1.0.x |
| Question Bank Service | CRUD of questions. | 1.0.x |
| Exam Management Service | Exam creation, publishing and assignment. | 1.0.x |
| Exam Attempt Service | Start, timer, autosave and submission of attempts. | 1.0.x |
| Evaluation Service | Automatic marking and score computation. | 1.0.x |
| Result & Report Service | Results, statistics and CSV export. | 1.0.x |
| Audit & Logging Service | Recording of security events. | 1.0.x |
| Database schema | PostgreSQL schema and constraints. | 1.0.x |

# 4. Features to be Tested

## 4.1 Features in Scope

| Feature area | Requirements | Test cases |
| --- | --- | --- |
| Registration, login, lockout, password reset | FR-01 to FR-04 | TC-01 to TC-04 |
| User management | FR-05 | TC-17 |
| Exam and question-bank management | FR-06 to FR-09 | TC-05, TC-06, TC-18 |
| Exam taking, timer, autosave, navigation | FR-10 to FR-15, FR-20 | TC-07, TC-08, TC-15, TC-18, TC-21 |
| Evaluation and results | FR-16, FR-17 | TC-09 |
| Reports | FR-18, FR-19 | TC-20 |
| Audit logging | FR-21 | TC-19 |
| Performance and scalability | NFR-01, NFR-02, NFR-04 | TC-10 |
| Usability, compatibility, accessibility | NFR-05, NFR-06, NFR-10 | TC-14 |
| Reliability | NFR-07 | TC-15 |
| Availability, maintainability, recoverability | NFR-03, NFR-08, NFR-09 | Inspection (Section 5.5) |
| Security | SR-01 to SR-10 | TC-03, TC-08, TC-11, TC-12, TC-13, TC-16, TC-19, TC-22, TC-23 |

## 4.2 Features not to be Tested

- Subjective/essay grading, live proctoring and payment features (out of scope of release 1.0).

- Third-party components (PostgreSQL, Redis, SMTP server) beyond verifying correct integration.

- Native mobile apps and LMS integration (not part of the product).

# 5. Test Approach

Testing follows a risk-based approach: features that affect exam fairness, data integrity and security receive the deepest coverage. Test cases are written once (Section 12), executed manually first and then automated where stable (API tests with Postman/Newman, UI tests with Selenium).

## 5.1 Security Validation

Security validation demonstrates that the security requirements SR-01 to SR-10 of the SRS and the security architecture of the design specification are correctly implemented. It combines static review, dynamic testing and configuration inspection.

| Security area | Validation activity | Tool / method | Requirement | Test case | Pass criterion |
| --- | --- | --- | --- | --- | --- |
| Authentication | Brute-force, lockout and rate-limit checks | Postman, JMeter | SR-06, FR-03 | TC-03 | Lock after 5 failures; HTTP 429 on excess requests |
| Password storage | Inspect stored hashes and code review | DB query, code review | SR-01 | TC-16 | bcrypt hash, cost ≥ 12, no plaintext |
| Transport security | TLS configuration scan, HTTP redirect check | testssl.sh | SR-02 | TC-16 | Only TLS 1.2+; HTTP redirected |
| Authorization | Horizontal and vertical privilege-escalation tests | Postman, Burp Suite | SR-03 | TC-12 | Forbidden calls return 403 |
| Session management | Token expiry and logout replay tests | Postman | SR-04 | TC-22 | Expired/logged-out token → 401 |
| Input validation | SQL injection and XSS tests | OWASP ZAP, manual | SR-05 | TC-11 | No injection; output encoded |
| Data exposure | Inspect API payloads for answer keys | Browser dev tools, proxy | SR-07 | TC-13 | No answer key before submission |
| Exam integrity | Late-submission and timer-tampering tests | Postman | SR-09 | TC-08 | Late answers rejected |
| Audit trail | Verify entries and immutability | Admin UI, API | SR-08, FR-21 | TC-19 | All events logged; no edit/delete |
| Vulnerability scan | Baseline + active scan; dependency scan | ZAP, Dependency-Check | SR-10 | TC-23 | No open High/Critical findings |

## 5.2 Functional Testing

Black-box techniques are used: equivalence partitioning and boundary-value analysis (for example duration 4, 5, 240 and 241 minutes; password lengths 7 and 8), decision tables (exam eligibility) and state-transition testing (attempt states: NOT_STARTED → IN_PROGRESS → SUBMITTED).

## 5.3 Performance and Load Testing

Apache JMeter simulates 500 and 1,000 concurrent students performing login, exam start, answer saving and submission. Response time percentiles, throughput, error rate and CPU/memory usage are recorded and compared with NFR-01, NFR-02 and NFR-04.

## 5.4 Usability, Compatibility and Accessibility Testing

A moderated usability session with five first-time users measures task completion time (NFR-05). The main flows are run on Chrome, Firefox, Edge and Safari and at 360 px viewport width (NFR-06). axe-core and keyboard-only navigation check WCAG 2.1 AA conformance (NFR-10).

## 5.5 Inspection-based Verification

- NFR-03 Availability: review of monitoring dashboard/uptime records during the mock exam period.

- NFR-08 Maintainability: unit-test coverage report from the build pipeline (≥ 70 %).

- NFR-09 Recoverability: a backup and restore drill timed against RPO ≤ 24 h and RTO ≤ 4 h.

## 5.6 Regression Testing

After every defect fix, the affected test cases and all High-priority test cases are re-run. The automated API suite runs on each commit.

# 6. Pass/Fail and Suspension Criteria

- A test case passes when the actual result matches the expected result with no unexpected error; otherwise it fails and a defect is logged.

- Testing is suspended if the build cannot be deployed, the login function is unusable, or more than 30 % of executed test cases fail in one cycle.

- Testing resumes after a fixed build passes the smoke test (TC-01, TC-02, TC-09).

# 7. Test Deliverables

- This Test Plan and the test case specification (Section 12).

- Test execution log and defect reports (tracked in the project’s bug-tracking system).

- Load-test report, security scan reports (ZAP, testssl.sh, Dependency-Check).

- Test summary report with the traceability matrix showing execution status.

# 8. Test Environment

| Component | Specification |
| --- | --- |
| Test server | Linux VM, 4 vCPU, 8 GB RAM; Docker; Java 17, Spring Boot 3, PostgreSQL 15, Redis 7 |
| Client devices | Windows/macOS laptops, Android phone (360 px viewport) |
| Browsers | Latest two versions of Chrome, Firefox, Edge, Safari |
| Tools | Postman/Newman, Selenium, JMeter, OWASP ZAP, Burp Suite Community, testssl.sh, axe-core, JUnit |
| Data | Seeded users (3 roles), 50 questions, 3 exams, 10 student accounts |

# 9. Roles, Responsibilities and Schedule

| Role | Responsibility |
| --- | --- |
| Test lead | Owns the plan, assigns test cases, reports status. |
| Testers / developers | Write and execute test cases, log defects, fix and retest. |
| Instructor / reviewers | Review plan and approve exit criteria. |

| Activity | Planned period |
| --- | --- |
| Test planning and case design | 24–28 Sep 2026 (this deliverable) |
| Unit and integration testing | During implementation (Part-2) |
| System, security and performance testing | After feature freeze |
| Acceptance test and summary report | Before final submission |

# 10. Risks and Contingencies

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Load-test environment smaller than production | Performance results not representative | Scale results using per-instance throughput; repeat with 2 instances (TC-10) |
| Late changes to requirements | Test cases become outdated | Maintain traceability matrix; update affected cases immediately |
| Limited testing time | Low coverage of Low-priority items | Risk-based ordering: High-priority and security cases first |
| Time-dependent cases (timer, expiry) are slow | Delays in execution | Use configurable short durations and controllable clock in the test environment |

# 11. Test Data and Tools

Test data is synthetic; no real student data is used. Passwords in the samples are for testing only. Tools are listed in Section 8. Each test case lists its own input data in the Test Data column of Section 12.

# 12. Test Cases

The following 23 test cases cover functional, non-functional and security requirements. Type: Functional / Non-functional / Security. All test cases are traceable to SRS requirements (Section 13).

| ID | Title / Requirement / Type | Preconditions and steps | Test data | Expected result |
| --- | --- | --- | --- | --- |
| TC-01 | Register a new student with valid data Req: FR-01 Type: Functional Priority: High | Pre: e-mail not yet registered. 1. Open Register page. 2. Enter name, e-mail and a compliant password. 3. Click Register. | Name: Asha K; Email: asha@test.com; Password: Exam@2026 | Account created; confirmation shown; user can log in. Duplicate e-mail or password “abc” is rejected with a field error. |
| TC-02 | Login with valid credentials and role redirect Req: FR-02 Type: Functional Priority: High | Pre: student, teacher and admin accounts exist. 1. Open Login page. 2. Enter valid credentials. 3. Click Login and measure time. | student1 / teacher1 / admin1 with valid passwords | Each user lands on the correct dashboard within 3 s; invalid password shows “Invalid email or password”. |
| TC-03 | Account lockout and login rate limit Req: FR-03, SR-06 Type: Security Priority: High | Pre: active student account. 1. Submit a wrong password 5 times within 1 minute. 2. Submit the correct password. 3. Send a 6th login request from same IP in the same minute. | student1 with wrong password “x1” | Account is locked for 15 min (correct password refused with lock message); the 6th request returns HTTP 429. |
| TC-04 | Password reset link validity Req: FR-04 Type: Functional Priority: Medium | 1. Click “Forgot password” and enter registered e-mail. 2. Open the link received; set a new password. 3. Re-use the same link. 4. Request a new link and use it after 31 minutes. | Registered e-mail; new password Reset@2026 | First use succeeds; re-used link and link older than 30 min are rejected as invalid/expired. |
| TC-05 | Teacher creates an exam Req: FR-06, FR-08 Type: Functional Priority: High | Pre: teacher logged in; 10 questions in the bank. 1. Open Exam Editor. 2. Enter title, duration, window, marks. 3. Add 10 questions; set negative marking 25 %. 4. Save. | Duration 30 min; total 10 marks; pass 4 | Exam saved in DRAFT state with 10 questions; duration outside 5–240 min is rejected. |
| TC-06 | Manage question bank (add / edit / delete) Req: FR-07 Type: Functional Priority: High | Pre: teacher logged in. 1. Add an MCQ with 4 options and 1 correct. 2. Add a True/False question. 3. Edit marks of the MCQ. 4. Delete the True/False question. | MCQ: “2+2 = ?” options 3,4,5,6; correct 4; marks 1 | Questions are created, updated and deleted; an MCQ with no correct option cannot be saved. |
| TC-07 | Exam access only inside the schedule window and attempt limit Req: FR-11 Type: Functional Priority: High | Pre: published exam window 10:00–11:00; attempt limit 1. 1. Try to start at 09:55. 2. Start at 10:05 and submit. 3. Try to start again. 4. Try again after 11:00 with another student. | Two student accounts; system time controlled | Start refused before 10:00 and after 11:00 with a reason; second attempt refused after the first is submitted. |
| TC-08 | Timer auto-submit and server-side timing Req: FR-12, SR-09 Type: Functional Priority: High | Pre: exam of 5 minutes; student attempting. 1. Answer 3 questions; do nothing further. 2. Wait for the timer to reach 00:00. 3. Send an answer via API 15 s after end time. | Duration 5 min | Attempt is auto-submitted at 00:00 with saved answers; the late API call is rejected (HTTP 403/409). |
| TC-09 | Automatic evaluation, negative marking and result view Req: FR-08, FR-15, FR-16, FR-17 Type: Functional Priority: High | Pre: exam with 10 × 1-mark questions, negative marking 25 %. 1. Answer 6 correct, 2 wrong, 2 unanswered. 2. Click Submit and confirm. 3. Open Result page; time the display. | Answer set A (6C/2W/2U) | Score = 6 − (2 × 0.25) = 5.5 / 10; percentage 55 %; status per passing marks; result shown within 5 s; attempt is read-only. |
| TC-10 | Load and performance test Req: NFR-01, NFR-02, NFR-04 Type: Non-functional Priority: High | Pre: staging environment; JMeter script for login → start exam → answer → submit. 1. Ramp to 500 virtual users over 5 min; hold 15 min. 2. Repeat with 1,000 users and 2 app instances. 3. Measure 95th-percentile latency and result-computation time (100-question exam). | 500 and 1,000 virtual users; 100-question exam | 95 % of requests ≤ 2 s at 500 users; result computed ≤ 5 s; error rate < 1 %; 1,000 users handled with 2 instances. |
| TC-11 | SQL injection and XSS on inputs Req: SR-05 Type: Security Priority: High | 1. On the login page enter the e-mail admin@x.com' OR '1'='1 with any password. 2. In question text enter <script>alert(1)</script> and save. 3. View the question as a student. 4. Run OWASP ZAP active scan on these forms. | Payloads: ' OR '1'='1 ; <script>alert(1)</script> | Login fails; script is stored as inert text and not executed; no injection alert in the ZAP report. |
| TC-12 | Role-based access control enforcement Req: SR-03 Type: Security Priority: High | Pre: student token available. 1. Call POST /api/v1/exams with student token. 2. Call GET /api/v1/admin/users with student token. 3. Call GET /api/v1/attempts/{id} of another student. | Student JWT; other student’s attempt id | All three calls return HTTP 403 and an audit entry is written; no data is returned. |
| TC-13 | Answer key not exposed before submission Req: SR-07 Type: Security Priority: High | 1. Start an exam attempt. 2. Capture the response of the start/question API in the browser dev tools or a proxy. 3. Search the payload for correct-answer fields. | Any published exam | The payload contains no correct-answer or explanation fields until the attempt is submitted. |
| TC-14 | Usability, browser compatibility and accessibility Req: NFR-05, NFR-06, NFR-10 Type: Non-functional Priority: Medium | 1. Give 5 first-time students the task “log in and start the demo exam”; time each. 2. Run the main flow on Chrome, Firefox, Edge, Safari and at 360 px width. 3. Run axe accessibility scan and keyboard-only navigation. | 5 volunteers; 4 browsers; axe-core | ≥ 90 % complete the task within 3 min; no layout break on all browsers/360 px; no critical axe violations; contrast ≥ 4.5:1. |
| TC-15 | Autosave and recovery after connection loss Req: FR-13, NFR-07 Type: Non-functional Priority: High | Pre: attempt in progress. 1. Answer 5 questions and wait 35 s. 2. Disable the network for 3 minutes. 3. Re-enable network and refresh the page. | Network throttling tool | Autosave occurs at least every 30 s; on return the attempt resumes with the 5 saved answers and the correct remaining time. |
| TC-16 | Password hashing and transport encryption Req: SR-01, SR-02 Type: Security Priority: High | 1. Register a user and inspect the users table. 2. Open http:// URL of the site. 3. Run testssl.sh against the host. | Test user; staging host | Password column contains a bcrypt hash (cost ≥ 12), never plaintext; HTTP redirects to HTTPS; only TLS 1.2/1.3 are enabled. |
| TC-17 | Administrator manages users Req: FR-05 Type: Functional Priority: High | Pre: admin logged in. 1. Create a teacher account. 2. Edit its role to Student. 3. Deactivate it and try to log in as that user. 4. Delete the account. | New user teacher2@test.com | Each action succeeds and is reflected in the list; the deactivated user cannot log in. |
| TC-18 | Publish exam and student visibility Req: FR-09, FR-10 Type: Functional Priority: High | Pre: draft exam assigned to Group A. 1. Student of Group A opens dashboard (exam hidden). 2. Teacher publishes the exam. 3. Student refreshes; student of Group B checks. | Groups A and B | Exam appears under Upcoming/Available only for Group A after publishing; not visible before publishing or to Group B. |
| TC-19 | Audit log completeness and immutability Req: FR-21, SR-08 Type: Security Priority: Medium | 1. Perform login, logout, exam start, submit and a user edit. 2. As admin open the audit log. 3. As teacher try to open the audit log. 4. Try to edit/delete a log row via API. | Actions from earlier steps | Every action appears with user, action, timestamp and IP; non-admin access returns 403; modification of entries is not possible. |
| TC-20 | Result reports and CSV export Req: FR-18, FR-19 Type: Functional Priority: Medium | Pre: 10 submitted attempts. 1. Teacher opens Reports for the exam. 2. Verify average/highest/lowest/pass %. 3. Click Export CSV. 4. Admin opens summary report. | 10 attempts with known scores | Statistics equal manual calculation; CSV has one row per student; admin totals of users/exams/attempts are correct. |
| TC-21 | Question randomization and mark-for-review Req: FR-14, FR-20 Type: Functional Priority: Medium | Pre: exam with randomization on. 1. Two students start the same exam. 2. Compare question order. 3. One student marks Q3 for review and jumps to Q8 and back. | Two student accounts | Question/option order differs between students; review flag and previously chosen answer are retained on navigation. |
| TC-22 | Token expiry and logout invalidation Req: SR-04 Type: Security Priority: High | 1. Log in and copy the JWT. 2. Wait 31 minutes idle, call an API with it. 3. Log in again, log out, replay the old token. | JWT of student1 | Expired token → HTTP 401; token used after logout → HTTP 401. |
| TC-23 | OWASP Top 10 scan of release build Req: SR-10 Type: Security Priority: Medium | 1. Deploy the release candidate to staging. 2. Run OWASP ZAP baseline + active scan. 3. Run dependency-vulnerability scan. 4. Review results. | ZAP, OWASP Dependency-Check | No open High or Critical findings; Medium findings have a documented mitigation. |

# 13. Traceability Matrix

## 13.1 Functional Requirements

| Requirement | Summary | Test case(s) |
| --- | --- | --- |
| FR-01 | Allow a new student to register by providing full name, a unique email address and a password t… | TC-01 |
| FR-02 | Authenticate a user with email and password and shall redirect the user to the dashboard for hi… | TC-02 |
| FR-03 | Temporarily lock a user account for 15 minutes after 5 consecutive failed login attempts… | TC-03 |
| FR-04 | Allow a user to reset a forgotten password through a single-use link sent to the registered ema… | TC-04 |
| FR-05 | Allow an Administrator to create, edit, deactivate and delete user accounts and to assign one r… | TC-17 |
| FR-06 | Allow a Teacher to create an exam by specifying title, subject, duration (5–240 minutes), start… | TC-05 |
| FR-07 | Allow a Teacher to add, edit and delete questions in a question bank… | TC-06 |
| FR-08 | Allow a Teacher to select questions from the question bank for an exam and to configure negativ… | TC-05, TC-09 |
| FR-09 | Allow a Teacher to publish or unpublish an exam and to assign it to one or more student groups… | TC-18 |
| FR-10 | Display to a Student the list of assigned exams grouped as Upcoming, Available and Completed… | TC-18 |
| FR-11 | Allow a Student to start an exam only between its start and end date-time and only if the numbe… | TC-07 |
| FR-12 | Display a countdown timer during an attempt and shall automatically submit the attempt when the… | TC-08 |
| FR-13 | Automatically save the answers of an in-progress attempt at least once every 30 seconds… | TC-15 |
| FR-14 | Allow a Student to move to any question, change an answer, and mark a question for review befor… | TC-21 |
| FR-15 | Allow a Student to submit an attempt manually after a confirmation prompt… | TC-09 |
| FR-16 | Automatically evaluate all objective answers on submission and shall compute the total score ap… | TC-09 |
| FR-17 | Show the Student his/her score, percentage and Pass/Fail status within 5 seconds of submission,… | TC-09 |
| FR-18 | Allow a Teacher to view result reports of his/her exams (average, highest, lowest, pass percent… | TC-20 |
| FR-19 | Allow an Administrator to view a summary report of the total number of users, exams and attempt… | TC-20 |
| FR-20 | Randomize the order of questions and options per Student when the Teacher enables randomization… | TC-21 |
| FR-21 | Record an audit log entry (user, action, timestamp, IP address) for every login, logout, exam s… | TC-19 |

## 13.2 Non-Functional Requirements

| Requirement | Category | Test case(s) |
| --- | --- | --- |
| NFR-01 | Performance | TC-10 |
| NFR-02 | Performance | TC-10 |
| NFR-03 | Availability | Inspection (5.5) |
| NFR-04 | Scalability | TC-10 |
| NFR-05 | Usability | TC-14 |
| NFR-06 | Compatibility | TC-14 |
| NFR-07 | Reliability | TC-15 |
| NFR-08 | Maintainability | Inspection (5.5) |
| NFR-09 | Recoverability | Inspection (5.5) |
| NFR-10 | Accessibility | TC-14 |

## 13.3 Security Requirements

| Requirement | Objective(s) | Test case(s) |
| --- | --- | --- |
| SR-01 | SO-1 | TC-16 |
| SR-02 | SO-1 | TC-16 |
| SR-03 | SO-1, SO-2 | TC-12 |
| SR-04 | SO-5 | TC-22 |
| SR-05 | SO-2 | TC-11 |
| SR-06 | SO-3 | TC-03 |
| SR-07 | SO-1, SO-5 | TC-13 |
| SR-08 | SO-4 | TC-19 |
| SR-09 | SO-2, SO-5 | TC-08 |
| SR-10 | SO-1, SO-2, SO-3 | TC-23 |

Coverage summary: 21 of 21 functional requirements, 7 of 10 non-functional requirements by test and 3 by inspection, and 10 of 10 security requirements are covered. Total test cases: 23.

# 14. Approvals

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Test lead | [Name] |  |  |
| Project guide / Instructor | [Name] |  |  |